# Test Plan — VWO Login Dashboard (app.vwo.com)

Source ticket: VWO-25 — VWO Login Dashboard PRD

Author: TheTestingAcademy · Date: 2026-05-26 · Status: Draft

## Table of Contents

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

Verify the VWO login dashboard at app.vwo.com — the critical entry point into VWO's experimentation platform. Validate secure email/password authentication plus optional 2FA and enterprise SSO, real-time input validation, the forgot-password/recovery flow, responsive and accessible UI (Light/Dark themes, WCAG 2.1 AA), and the transition into the main dashboard on success. The plan also confirms non-functional targets: sub-2-second page load, 99.9% availability, rate-limiting against brute force, and GDPR/CCPA compliance. Defects found are reported in JIRA; critical flows are automated for regression.

URL / System under test: https://app.vwo.com

## Scope

Functional Testing — email/password login, Remember Me, registration link, forgot-password flow, 2FA, SSO, post-login dashboard transition.

Data Validation Testing — real-time on-blur validation, email format checks, password strength indicators, mandatory-field handling.

Error Handling Testing — clear, actionable messages for wrong credentials, locked accounts, expired reset tokens; no sensitive info leaked in errors.

Security Testing — HTTPS/TLS enforcement, secure session tokens, password hashing, brute-force/rate-limiting, 2FA, SSO (SAML/OAuth), OWASP auth guidelines, injection/XSS on inputs.

Performance Testing — login page loads < 2s on standard connections; auth response time under normal and peak load.

Load Testing — thousands of simultaneous login attempts; auto-scaling behavior under traffic spikes.

Compatibility Testing — responsive layout across browsers (Chrome, Firefox, Edge, Safari) and devices (desktop, tablet, mobile), touch-friendly controls, mobile keyboards.

Accessibility Testing — WCAG 2.1 AA: screen-reader/ARIA labels, keyboard navigation, clickable labels, high-contrast mode, auto-focus on first field.

Usability Testing — login friction, loading states, theme switching (Light/Dark), error recovery clarity.

Integration Testing — SSO providers, social login (Google/Microsoft), analytics login success/failure tracking, support-system handoff, transition to core platform.

Compliance Testing — GDPR + CCPA data handling, enterprise audit trails, security-policy support.

Regression Testing — re-run critical suite after each fix to protect existing login behavior across the three delivery phases.

Edge Case Testing — boundary/invalid emails, max-length passwords, expired/replayed reset tokens, session timeout, concurrent sessions.

Ad Hoc / Exploratory Testing — uncover hidden defects beyond scripted cases.

Scope may evolve during testing based on feedback, changing requirements, or discoveries. Review and adjust throughout the phase.

## Inclusions

Login (email + password)

Valid credentials → authenticated, redirected to personalized dashboard.

Invalid email / wrong password / empty fields → clear inline error, no login.

Auto-focus on first field; clickable labels; loading state during auth.

Remember Me / Session

Remember Me checked → persistent session across browser restarts.

Configurable session timeout; secure token; no session hijacking; logout invalidates token.

Input Validation

On-blur real-time validation; email-format verification (incl. mobile keyboards); password strength indicator reflects complexity rules.

Forgot Password / Recovery

Request reset → secure token emailed; reset within validity; expired/used token rejected; email-based recovery path works.

Multi-Factor Authentication (2FA)

Enabled account prompts for 2FA; valid code passes, invalid/expired fails; bypass attempts blocked.

Single Sign-On (SSO) & Social Login

SAML/OAuth enterprise SSO redirects and returns authenticated; Google/Microsoft social login; failed federation handled gracefully.

Theme & Accessibility

Light/Dark mode toggle persists; keyboard-only full traversal; screen-reader announces fields/errors; high-contrast mode renders correctly.

Post-login & Integrations

Successful login transitions to core platform with context preserved; analytics events fire for success/failure.

Security / Negative

Rate limiting throttles repeated failures (brute force); HTTPS enforced (HTTP redirects); injection/XSS payloads in email/password rejected and sanitized.

## Test Environments

| Name | Env URL |
| --- | --- |
| QA | https://app.vwo.com (QA instance — confirm) |
| Pre-Prod | https://app.vwo.com (staging instance — confirm) |

Platform / browser matrix

Windows 10 — Chrome, Firefox, Edge

macOS — Safari

Android — Chrome

iOS — Safari

Devices: desktop, laptop, tablet, smartphone. Networks: Wi-Fi, cellular, wired. Access to env via test accounts (standard + enterprise SSO + 2FA-enabled). Roles: QA testers (execute), devs (fix), test lead (sign-off). (assumed — confirm)

## Defect Reporting Procedure

Defect criteria: deviation from the PRD, UX issues, security exposure, accessibility violations, technical errors.

Reporting: JIRA ticket using the standard template — repro steps, expected vs actual, environment/browser, screenshots/logs.

Triage: assign severity + priority; route to the area owner.

Tooling: JIRA.

Roles / POCs:

| Area | POC |
| --- | --- |
| Frontend | (assign — confirm) |
| Backend | (assign — confirm) |
| DevOps | (assign — confirm) |

Communication: end-of-day defect status email to dev management; updates per stakeholder cadence.

Metrics: defects found, time-to-resolve, fix rate.

## Test Strategy

Step 1 — Design. Create scenarios and cases for everything in Scope using Equivalence Class Partitioning and Boundary Value Analysis (email/password fields), Decision Table (credentials × 2FA × SSO × Remember Me), State Transition (login → 2FA → dashboard; reset-token lifecycle), and Use Case testing (new-user signup, returning-user quick access, error-recovery). Add Error Guessing and Exploratory testing. Prioritize by risk — auth and security first.

Step 2 — Execution flow. Smoke test core path (page load + valid login + logout) first; reject build and wait for a stable one if smoke fails. On a stable build, run in-depth testing across the browser/device matrix in parallel. Log bugs in JIRA and send an end-of-day defect status email. Cover smoke/sanity, regression/retest, functionality & UI, accessibility, and usability. Repeat cycles until the quality bar is met.

Step 3 — Best practices. Context-driven testing, shift-left (test against the PRD early, per delivery phase), exploratory testing, and end-to-end flow testing (discovery → login/2FA/SSO → dashboard → recovery).

## Test Schedule

| Task | Dates |
| --- | --- |
| Creating Test Plan | Sprint 1, days 1-2 (assumed — confirm) |
| Test Case Creation | Sprint 1, days 3-5 (assumed — confirm) |
| Test Case Execution | Sprint 2, days 1-7 (assumed — confirm) |
| Summary Reports Submission | Sprint 2, day 8 (assumed — confirm) |

Estimated duration: 2 sprints, aligned to the PRD's three delivery phases (Core Auth → Enhanced UX → Enterprise Features).

## Test Deliverables

Test Plan (this document)

Test Scenarios / Test Cases

Defect Reports (JIRA)

Automation suite (critical login regression)

Accessibility audit report (WCAG 2.1 AA)

Test Summary Report

## Entry and Exit Criteria

### Requirement Analysis

Entry: Testing team receives the PRD / ticket details.

Exit: Login flows, security, and accessibility requirements explored and understood; doubts cleared.

### Test Execution

Entry: Scenarios/cases signed off; build deployed to QA and reachable; test accounts (standard, SSO, 2FA) provisioned.

Exit: Test case reports and defect reports ready.

### Test Closure

Entry: Test case reports and defect reports ready.

Exit: Test Summary Report delivered.

## Tools

JIRA — bug tracking

Selenium / Playwright — UI automation

axe / Lighthouse — accessibility + performance audit

JMeter / k6 — load and concurrency testing

Browser devtools, screenshot tool, Word/Excel docs

## Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Non-availability of a resource | Backup resource planning |
| Build/URL not working | Resources work on other tasks |
| Less time for testing | Ramp resources up dynamically per client need |
| SSO/2FA test accounts unavailable | Provision sandbox IdP + dedicated 2FA test accounts before execution |
| Cannot reach prod auth for security tests | Use isolated QA env; coordinate rate-limit/brute-force tests to avoid lockouts |

## Approvals

Documents sent for client approval before proceeding to the next step:

Test Plan

Test Scenarios

Test Cases

Reports

Testing continues to the next step only once approvals are done.