# Test Plan — TTACart (Demo E-Commerce App)

Source ticket: VWO-105 — Product Requirements Document (PRD): TTACart (Story, Medium, To Do)

Reporter: Pramod (The Testing Academy) · Author: TheTestingAcademy · Date: 2026-05-26 · Status: Draft

Ticket: https://bugzz.atlassian.net/browse/VWO-105

## Table of Contents

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

Verify TTACart — a demo e-commerce web app from The Testing Academy used as a practice ground for automation testers (Playwright, Selenium, Cypress). Validate the full shopper journey: login, product browse/sort, cart management, and the two-step checkout through to order confirmation. The app ships six predefined personas (shared password `tta_secret`) that deliberately exercise edge cases — locked-out, problem-UI, performance-glitch, error, and visual-regression users — so the plan must confirm each persona behaves as specified. Confirms non-functional targets (sub-2s load for the standard user, repeatable delay for the glitch user, responsive down to 360px, stable selectors) and the stated acceptance criteria.

URL / System under test: https://app.thetestingacademy.com/playwright/ttacart/

## Scope

Functional Testing — login, inventory grid + sort, product detail, add/remove cart, cart badge count, two-step checkout, order confirmation, sidebar (All Items, About, Logout, Reset App State), footer links.

Data Validation Testing — checkout step-one required fields (First Name, Last Name, Zip); price/tax/total math on the overview step.

Error Handling Testing — lockedoutuser blocked at login with inline error; error_user functional errors; invalid credentials messaging; missing-field validation errors.

Visual / Snapshot Testing — visualuser regression scenarios; problemuser intentional UI defects.

Performance Testing — standarduser page loads < 2s; performanceglitch_user introduces a noticeable, repeatable delay.

Compatibility Testing — responsive layout down to 360px mobile viewport; cross-browser (Chrome, Firefox, Edge, Safari).

Accessibility / Selector Stability — interactive elements expose stable IDs/data-attributes/accessible names so scripts aren't brittle.

Usability Testing — flow clarity, cart badge feedback, Reset App State, Continue Shopping vs Checkout.

Regression Testing — re-run the suite after fixes; deterministic state reset via Reset App State / browser-storage clear.

Edge Case Testing — empty cart checkout, max items, persona-specific behaviors, session/state reset.

End-to-End Flow Testing — discovery → login → browse/sort → add to cart → cart → checkout step one → step two → finish → confirmation.

Out of scope (per PRD §8): real payment processing, real shipping, account registration, password reset, product reviews, wishlists, search, inventory management, admin back office. No load/security depth — demo app, no real payments.

Scope may evolve during testing based on feedback, changing requirements, or discoveries. Review and adjust throughout the phase.

## Inclusions

Login Page (`/`)

Each of the 6 personas with password `ttasecret`: standarduser → routed to inventory; lockedoutuser → blocked + inline error; problemuser / performanceglitchuser / erroruser / visual_user → login then exhibit their documented behavior.

Invalid username/password → clear inline error. Empty fields → validation.

Inventory / Products Page (`/inventory`)

Grid lists all products with image, name, description, price, Add to Cart / Remove toggle.

Verify catalog: Test.allTheThings() T-Shirt (Red) $15.99, TTA Bike Light, TTA Bolt T-Shirt, TTA Fleece Jacket $49.99, TTA Junior Tester Onesie, TTA Practice Backpack.

Sort dropdown — all four orderings: Name A→Z, Name Z→A, Price low→high, Price high→low.

Add/Remove toggles correctly; cart icon badge reflects current item count.

Header hamburger menu + cart icon present.

Product Detail Page (`/inventory-item.html?id=<id>`)

Single product image, full description, price, Add/Remove toggle; Back to Products returns to grid.

Cart Page (`/cart`)

Line items show quantity, name, description, price + Remove.

Continue Shopping → inventory; Checkout → step one.

Checkout: Your Information (`/checkout-step-one`)

First Name, Last Name, Zip/Postal Code all required; each missing field → validation error.

Cancel → cart; Continue → overview.

Checkout: Overview (`/checkout-step-two`)

Line items, payment info (TTACard #31337), shipping (Free TTA Express Delivery).

Price summary: item subtotal + tax = total (e.g. $65.98 + $5.28 = $71.26) — verify computed tax + total.

Cancel → inventory; Finish → complete.

Checkout: Complete (`/checkout-complete`)

Thank-you confirmation; Back Home → inventory.

Sidebar / Hamburger

All Items, About, Logout, Reset App State (clears cart + resets toggled add/remove state).

Footer

Twitter, Facebook, LinkedIn, Terms of Service, Privacy Policy links present and valid.

## Test Environments

| Name | Env URL |
| --- | --- |
| QA | https://app.thetestingacademy.com/playwright/ttacart/ |
| Pre-Prod | https://app.thetestingacademy.com/playwright/ttacart/ (single shared demo env — confirm) |

Platform / browser matrix

Windows 10 — Chrome, Firefox, Edge

macOS — Safari

Android — Chrome

iOS — Safari

Mobile viewport: verify down to 360px width. Accounts: 6 personas, shared password `tta_secret`. Cart state in browser storage — reset via Reset App State for deterministic runs.

## Defect Reporting Procedure

Defect criteria: deviation from the PRD, broken flow, validation/math errors, visual regression, performance miss, technical errors.

Reporting: JIRA ticket (project VWO) using the standard template — repro steps, expected vs actual, persona used, browser/viewport, screenshots/logs.

Triage: assign severity + priority; route to the area owner.

Tooling: JIRA (bugzz.atlassian.net).

Roles / POCs:

| Area | POC |
| --- | --- |
| Frontend | (assign — confirm) |
| Backend | (assign — confirm) |
| DevOps | (assign — confirm) |

Communication: end-of-day defect status email to dev management; updates per stakeholder cadence.

Metrics: defects found, time-to-resolve, fix rate.

## Test Strategy

Step 1 — Design. Create scenarios and cases for everything in Scope using Equivalence Class Partitioning and Boundary Value Analysis (checkout fields, prices), Decision Table (persona × action × state), State Transition (cart toggle, checkout step one → two → complete, Reset App State), and Use Case testing (full shopper journey per persona). Add Error Guessing and Exploratory testing for problemuser/erroruser. Prioritize the happy-path standard_user flow first, then persona edge cases.

Step 2 — Execution flow. Smoke test core path (standard_user login + add to cart + checkout finish) first; reject build and wait for a stable one if smoke fails. On a stable build, run in-depth testing across the browser/viewport matrix in parallel. Use Reset App State between cases for deterministic state. Log bugs in JIRA and send an end-of-day defect status email. Cover smoke/sanity, regression/retest, functionality & UI, visual, and usability. Repeat cycles until the quality bar is met.

Step 3 — Best practices. Context-driven testing, shift-left (test against the PRD early), exploratory testing (persona-driven), and end-to-end flow testing. Rely on stable selectors per the NFR to keep automation non-brittle.

## Test Schedule

| Task | Dates |
| --- | --- |
| Creating Test Plan | Sprint 1, days 1-2 (assumed — confirm) |
| Test Case Creation | Sprint 1, days 3-5 (assumed — confirm) |
| Test Case Execution | Sprint 2, days 1-7 (assumed — confirm) |
| Summary Reports Submission | Sprint 2, day 8 (assumed — confirm) |

Estimated duration: 2 sprints to test the application. (no fixVersion/due date on the ticket — confirm)

## Test Deliverables

Test Plan (this document)

Test Scenarios / Test Cases (per persona + per page)

Defect Reports (JIRA project VWO)

Automation suite (Playwright / Selenium / Cypress — critical E2E + visual regression)

Test Summary Report

## Entry and Exit Criteria

### Requirement Analysis

Entry: Testing team receives the PRD (VWO-105).

Exit: Pages, personas, and acceptance criteria explored and understood; doubts cleared.

### Test Execution

Entry: Scenarios/cases signed off; demo app reachable; all 6 personas usable.

Exit: Test case reports and defect reports ready.

### Test Closure

Entry: Test case reports and defect reports ready.

Exit: Test Summary Report delivered.

## Tools

JIRA — bug tracking (bugzz.atlassian.net)

Playwright / Selenium / Cypress — UI + E2E automation

Visual snapshot tooling (e.g. Playwright screenshots / Percy) — visual_user regression

Browser devtools (network throttling for performanceglitchuser), responsive device mode (360px)

Screenshot tool, Word/Excel docs

## Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Non-availability of a resource | Backup resource planning |
| Demo URL down / shared env unstable | Resources work on other tasks; cache a known-good build for reference |
| Less time for testing | Ramp resources up dynamically per client need |
| Shared cart/browser-storage state bleeds between tests | Use Reset App State + isolated browser contexts per test |
| Persona behaviors (glitch/visual) flake automation | Pin waits to stable selectors; tolerance thresholds for visual diffs |

## Approvals

Documents sent for client approval before proceeding to the next step:

Test Plan

Test Scenarios

Test Cases

Reports

Testing continues to the next step only once approvals are done.